GigsFill — 90-Day Launch Playbook

Comprehensive rollout strategy · day-by-day · every post written · from zero to thousands

1 · Executive Summary

What you're doing: Launching a two-sided marketplace where the same problem lives on both sides — venues need reliable acts, artists need paid gigs. Your differentiator is that you handle the money (Stripe, contracts, auto-payouts, 1099-K) which every free tool (Facebook groups, group texts) doesn't. That's your wedge.

What NOT to try: 'Go viral on TikTok.' National TV. Product Hunt as your primary channel. This is a local, physical-world marketplace — venues have addresses, artists show up in person. Concentrate geographically. Ventura County + LA metro is your beachhead. Beat the free tools there before you touch Denver or Nashville.

The strategy in one sentence: Personally recruit the first 30 venues + 100 artists in your 25-mile radius using free trial as bait, use their real gigs as content, then amplify with paid ads once you have proof.

Budget: $2,000 – $3,500 over 90 days is enough. Zero is possible but slower.

Your unfair advantage: You're a musician yourself (Fridays Past, Fifty Proof). You know venue owners. You know artists. You know the exact frustration this solves. Every time someone asks 'why does this exist?', the answer is your own booking story. Lead with it.

2 · The Math & Realistic 90-Day Goals

Marketplaces need liquidity. Two thresholds are your real launch — user counts alone don't matter.

| Timeframe | Venues | Artists | Gigs posted | Booked |
| --- | --- | --- | --- | --- |
| Day 14 | 10 | 40 | 25 | 8 |
| Day 30 | 25 | 120 | 75 | 30 |
| Day 60 | 75 | 400 | 250 | 110 |
| Day 90 | 180 | 1,400 | 700 | 350 |

The one metric that predicts survival: % of posted gigs that get booked through GigsFill within 7 days. Above 40% and the flywheel spins. Below 20% and your artist supply is too thin — recruit more artists before more venues.

3 · Pre-Launch Checklist (Days −3 to 0)

Three days of prep before you tell anyone.

Analytics + tracking

Install Google Analytics 4 on gigsfill.com

Install Meta Pixel — required for retargeting later

Add UTM tag scheme to every link you share

Create Notion or Google Sheet daily dashboard

Social + owned channels

Instagram business account @gigsfill — bio: 'Book local live music. Get paid same-week. Ventura & LA area.'

Facebook business page — same handle, enable 'Send Message' CTA

LinkedIn company page for venue-owner reach

TikTok account — reserve the handle even if you won't post yet

Google Business Profile — register gigsfill.com as a business

Assets you'll need immediately

Logo variants (square + rectangular, transparent + white BG)

Brand colors documented: purple #7C6BFF, cyan #06B6D4, dark #0F1419

Photo shoot at 1 real gig — Fridays Past or Fifty Proof at 14 Cannons. 20-30 photos as content bank.

App screenshots (calendar, gig modal, payment tab, booking flow, tax center)

One-pager PDF for venues — the demo cheat sheet

Business cards on Moo/Vistaprint (~$40, 250 count)

Product prep

Verify Stripe 1099-K toggle is ON

Verify Free Trial mode works — venue signs up, posts gigs, gets booked without a card

Create 3 'seed venues' pre-configured with Free Trial flag ON

Create 5-10 'seed artists' — friends who agree to be in initial pool

4 · Phase 1 — Local Beachhead (Days 1–14)

This IS the entire launch. Nail 14 days and everything after amplifies.

Rule: Every venue and every artist in these 14 days gets a personal touch. Text, DM, phone call, or in-person. No cold-launched signup form. Marketplaces die when the first users feel like they landed on an empty parking lot.

Day 1 — Launch Day

7:00 AM · Coffee. Open dashboard. Deep breath.

8:00 AM · Post Launch Announcement (Post #1) to IG + FB + LinkedIn

9:00 AM · Send Personal Network Email (Template A) to 30-50 people

10:30 AM · Post in 5 local FB groups (Ventura County Musicians, LA Live Music Scene, Conejo Valley Music, Thousand Oaks Community, Ventura Small Business Network)

12:00 PM · Submit Product Hunt for tomorrow. Text 10 friends to upvote at 8 AM tomorrow.

2:00 PM · Visit 3 small venues in your 15-mile radius. Bring cards + demo PDF. Ask for owner or GM.

5:00 PM · Instagram Story: photo of one venue visited (with permission)

7:00 PM · Update dashboard. Log everyone. Note follow-ups.

Days 2–5 — Personal outreach sprint

Morning · 30 min of DMs, comment replies, follow-up notes

Late morning · 10 personalized Artist DMs (Template B) — personalized, not blast

Afternoon · 4 more venue visits — different neighborhoods

Evening · 1 content post from bank

Day 3 · submit press pitch to Ventura County Star

Days 6–7 — First weekend, first live post

Attend a live gig at a seed venue Friday or Saturday

Shoot a 10-second Reel of crowd + band

Photo of an artist's paycheck confirmation email on your phone with venue lights blurred behind

30-second interview clip: 'Why GigsFill?'

Post Reel Saturday morning 9-11 AM — cross-post to Facebook + TikTok

Days 8–14 — Iterate + amplify

Daily: 3 venue visits + 10 artist DMs + 1 social post

Day 10 · publish first testimonial post from first booked venue

Day 12 · join Chamber of Commerce (Thousand Oaks + Ventura, ~$300 each)

Day 14 · pause + review dashboard. Above target? Move to Phase 2. Below? Add 3 more days.

5 · Phase 2 — Content Flywheel (Days 15–45)

Content shifts from 'hi we exist' to 'look at what's happening on the platform'.

Weekly content calendar

| Day | Content type | Where | Effort |
| --- | --- | --- | --- |
| Monday | Venue spotlight | IG + FB + LinkedIn | 15 min |
| Tuesday | Artist spotlight | IG + FB | 15 min |
| Wednesday | Educational carousel | IG + LinkedIn | 25 min |
| Thursday | Weekend gigs roundup | IG Story + FB | 10 min |
| Friday | Reel — behind the scenes | IG Reels + TikTok + FB | 45 min |
| Saturday | Live-post from a gig | IG Story + FB Story | 10 min |
| Sunday | Weekly stat / social proof | IG + LinkedIn | 15 min |

Batch on Sunday nights using Later.com or Meta Business Suite (free). Schedule 7 posts in ~1 hour, forget until next week.

Content flywheel checkpoints

Day 21 · publish first blog post — '5 things Ventura County bar owners don't know about booking live music'

Day 28 · launch email newsletter — 'This Weekend at Ventura Venues' — weekly digest of Fri/Sat gigs

Day 35 · repost 5 best-performing pieces on LinkedIn with venue-owner framing

Day 45 · publish 30-day 'State of Ventura Live Music' post with real platform data. Pitch to Ventura County Star.

6 · Phase 3 — Paid Amplification (Days 30–60)

Turn on ads only AFTER you have real testimonials + platform activity. Ads without proof are expensive cold water.

Campaign A — Venue acquisition (starts Day 30)

Objective: Leads

Audience: Restaurant/bar owners in 25-mi radius. Age 30-65. Interests: restaurant mgmt, small business, live music.

Budget: $15/day × 30 days = $450

Creative: photo of a real Ventura gig with headline overlay

Landing page: gigsfill.com/venues

Campaign B — Artist acquisition (starts Day 30)

Objective: Traffic → signup

Audience: LA metro + Ventura County. Age 21-55. Interests: musical instruments, band member, gigging musician

Budget: $15/day × 30 days = $450

Creative: Reel — 'Payout day' 15 seconds

Campaign C — Retargeting (starts Day 40)

Objective: Conversions

Audience: website visitors last 30 days who didn't sign up

Budget: $8/day × 20 days = $160

Creative: 30-second testimonial video from a real venue owner

Google Ads (starts Day 45)

Ad group 1: 'book live music', 'book a band', 'hire a live band' — $15/day × 15 days = $225

Ad group 2 (artist): 'how to get paid gigs' — $5/day × 15 days = $75

Geo-lock keywords: Ventura, Los Angeles, Thousand Oaks

Total paid budget for Phase 3: $1,360 across 30 days.

7 · Phase 4 — PR & Partnerships (Days 45–90)

Press outlets to pitch (priority order)

Ventura County Star (VC Star) — local entrepreneur angle

LA Weekly music section — pitch after real numbers

Ventura Music Life blog + local music bloggers

Restaurant Owner Magazine / Nation's Restaurant News — restaurant/bar case studies

The Music Business Podcast, Musicians Tip Jar, Bandzoogle Podcast — guest pitches

Partnership targets

CSU Channel Islands Music Program — 200+ music students. Offer: free platform + workshop.

Local music schools (School of Rock, McCabe's, private teachers) — referral partnerships

Chambers of Commerce (Thousand Oaks + Ventura + LA)

Sam Ash / Guitar Center Ventura + LA — business cards at counter

Ventura County Coast tourism board — 'live music this weekend' widget for their site

8 · Social Post Bank

30+ posts pre-written. Each has copy + visual spec + hashtags. Rotate on the weekly calendar in §5.

Post #1 · IG feed + FB + LinkedIn · LAUNCH DAY 8:00 AM

🎸 GigsFill is live.

For 10 years I've watched Ventura County venues struggle to book solid acts, and watched local artists lose gigs because a text message went unanswered. So I built the fix.

GigsFill is a booking platform for live music — venues post open nights, artists apply and book instantly, contracts sign themselves, and Stripe pays out the day after the gig. No group chats, no chasing checks, no more 'the drummer canceled and we have nothing.'

If you own or manage a bar / restaurant / brewery / event space in Ventura or LA — DM me. First 25 venues get free-trial mode (no card, book real gigs).

If you're a working musician, DJ, comedian, or MC — sign up at gigsfill.com. Takes 3 minutes.

🔗 gigsfill.com

VISUAL: Hero photo of a real gig at 14 Cannons (dim purple stage lights, crowd visible). Text overlay top-right: 'NOW LIVE' in purple. Bottom-right: GigsFill logo. Canva search: 'concert launch announcement instagram'.

#GigsFill #VenturaCountyMusic #LALiveMusic #LocalMusic #BookingPlatform #ThousandOaks #LiveMusicLA #SupportLocalMusic

Post #2 · IG feed · MONDAY — VENUE SPOTLIGHT template

🍻 Venue spotlight: [Venue Name]

[One-sentence hook — e.g. 'The best hidden patio in Thousand Oaks.']

[Owner name] has been running [venue name] since [year]. They host [X] live music nights a week — [genre notes]. As of this week, they're posting their open dates on GigsFill.

Artists — you can see their calendar and book instantly.

Owners of similar venues — DM us. First month is free.

VISUAL: 3-photo carousel. Slide 1: venue exterior at dusk. Slide 2: interior stage. Slide 3: crowd during a gig. Purple/cyan bar across bottom with GigsFill logo.

#VenturaCountyMusic #LiveMusicVenue #SupportLocalBusiness #GigsFill

Post #3 · IG feed · TUESDAY — ARTIST SPOTLIGHT template

🎤 Artist spotlight: [Band/Artist Name]

[Genre] out of [city]. [Fun fact.]

They just booked their next 3 gigs through GigsFill — no phone tag, no waiting on a text back. Contract signed, Stripe payout scheduled.

Venue owners — this is the caliber of act ready to fill your Friday.

Artists — [Band Name] made $[amount] this month gigging locally. You can too.

VISUAL: Single live-performance shot of the artist mid-song. Dim colored stage lights. Text overlay: artist name in purple, 'ON GIGSFILL' in cyan.

#LiveMusic #GigsFill #VenturaCountyMusic #SupportLocalMusicians #IndependentArtist

Post #4 · IG carousel · WEDNESDAY — EDUCATIONAL

How to book a band for your restaurant in 4 steps (without the group-chat chaos) 👇

1. Post your open date — 30 seconds. Pick artist type, pay, done.

2. Preferred artists get emailed automatically. They see the gig, pay, terms.

3. First qualified artist books. Contract auto-generates. Both sides sign.

4. Gig happens. Day after at 5 PM, artist is paid via Stripe. Card charged same day.

Free trial for first month.

VISUAL: 5-slide carousel. Slide 1: hook headline. Slides 2-5: one step per slide with big number + icon + short caption. Canva template: 'swipe carousel infographic'.

#SmallBusinessTips #RestaurantOwner #BarOwner #LiveMusicBooking #GigsFill

Post #5 · IG Story · THURSDAY — WEEKEND GIGS ROUNDUP

🎶 GIGS THIS WEEKEND 🎶

FRI:

🎸 [Band] at [Venue] · 8 PM

🎤 [Artist] at [Venue] · 9 PM

SAT:

🎹 [Band] at [Venue] · 7 PM

SUN:

🎙️ [Karaoke MC] at [Venue] · 6 PM

Full calendar → link in bio

VISUAL: Vertical IG Story. Dark background. Big header 'GIGS THIS WEEKEND' in purple. Tag each venue's IG handle so they get notified and reshare — TAGGING = FREE REACH.

#GigsThisWeekend #VenturaLiveMusic #LAMusicScene

Post #6 · Reel · FRIDAY — behind-the-scenes

CAPTION: A GigsFill booking, start to finish 👇

3 hours from 'we need someone for tonight' to 'artist on stage.'

If your booking process still runs on group text — try free at gigsfill.com

VISUAL: See Reel Script #1 in §9 — 20 seconds, phone screen recordings + live footage.

Post #7 · IG feed · SATURDAY — LIVE POST from a gig tonight

📍 Live from [Venue] tonight. [Artist Name] just took the stage. This gig was booked on GigsFill 6 days ago — contract signed same day.

This is what 'the industry running smoothly' looks like. No text-message chaos. Musicians paid Monday morning.

Come out. Have a beer. Watch the band. And if you own a place that hosts live music — this can be your Friday too.

VISUAL: Candid crowd/band photo shot from mid-crowd looking at stage. Dim stage lights = your friend.

#LiveMusic #GigsFill #SaturdayNight

Post #8 · IG feed · SUNDAY — WEEKLY STAT

📊 WEEK IN REVIEW

This week on GigsFill:

🎤 [X] gigs posted by venues

🎸 [Y] gigs booked by artists

💰 $[Z] paid out to local musicians

Onboarding new venues + artists this week — DM if you want in.

VISUAL: Simple stat card in Canva. Dark background, big numbers in purple, captions in cyan. Consistent template every Sunday — audience will start looking for it.

#WeekInReview #GigsFill #LocalMusicEconomy

Post #9 · LinkedIn — for VENUE OWNERS

If you own or manage a bar/restaurant with live music: quick question.

How much time do you spend each week booking bands? Texting? Chasing whether so-and-so is confirmed? Paying them out?

For most Ventura County venue owners I've talked to: 4–6 hours a week.

GigsFill runs itself: post open dates, preferred artists apply, contracts auto-generate, Stripe pays them out the day after.

First month free — no card required. Reply here or DM if you want a 10-min walkthrough.

VISUAL: Text-first works on LinkedIn. If adding: a simple screenshot of the venue calendar view.

Post #10 · TESTIMONIAL — publish as soon as you have one

"I used to spend Sunday nights texting five bands trying to fill Friday. Now I post the date on GigsFill, go to bed, and check the app in the morning to see who booked it."

— [Owner Name], [Venue Name], [City]

If that's your Sunday too, we should talk. Free trial → gigsfill.com

VISUAL: Photo of the owner AT their venue, quote as overlay. Or 30-sec video testimonial. Video always outperforms static.

POSTS #11–30 — CONTENT VARIANTS TO ROTATE

#11 Before/After: chaotic text screenshots vs clean GigsFill calendar

#12 'Meet the founder' 60-sec reel — you at a venue, why you built it

#13 Artist 'Day in the Life' — three gigs across a weekend

#14 Venue metrics — 'Our average venue books 4 gigs their first month'

#15 Values post — 'Why live music matters for a neighborhood bar'

#16 Comparison chart — GigsFill vs group texts side-by-side

#17 Artist genre spotlight — 'This week: DJs' or 'This week: Comedians'

#18 Video: 30-second Stripe payout screen recording — 'payment porn'

#19 'First gig booked' celebration for newly-signed venues

#20 'Ask us anything' 24hr Story Q&A

#21 Holiday-timed: '4th of July / Halloween open dates on GigsFill'

#22 'How to become a Preferred Artist' carousel

#23 'Frequency limits explained' — venue-focused feature post

#24 '1099-K explained for gigging musicians' — credibility content

#25 Reel: comedian doing a bit about booking chaos → cut to GigsFill

#26 'Why we don't take a big cut' transparency post

#27 Cross-post to Reddit r/livemusic and r/smallbusiness weekly

#28 Instagram Live with a venue owner — 15 min Q&A

#29 Instagram Live with an artist about the platform experience

#30 Milestone celebration ('100 venues!', '$100k paid out!')

9 · Reels & Short-Video Scripts

Format rule for all reels: 15-30 seconds max. Vertical (9:16). Hook in first 1.5 seconds. Text on screen (many people scroll silently). Trending audio when possible. Post 9-11 AM local weekdays.

REEL #1 · 'A BOOKING IN 3 HOURS' · 20 SECONDS

0-2s: Phone screen showing a text at 3:15 PM — 'we need someone for tonight, drummer canceled' — reply 'give me 20 min'

2-5s: Screen recording — venue opens GigsFill, posts new gig for tonight, hits publish

5-8s: Screen recording — artist's phone lights up, they open, tap Book

8-11s: Screen recording — contract screen, e-sign, done

11-16s: Video — cut to that same artist walking on stage that night. Crowd cheer.

16-20s: Text overlay 'gigsfill.com'

REEL #2 · 'PAYOUT DAY' · 15 SECONDS

0-3s: Artist checking phone — 'STRIPE — $475 deposited'. Grins.

3-6s: Cut to instrument case being loaded into car

6-10s: Cut to next gig on their GigsFill calendar

10-15s: Text overlay 'Play Saturday. Get paid Monday. gigsfill.com'

REEL #3 · FOUNDER STORY · 45 SECONDS

You in front of a venue: 'I've been playing shows for 20 years.'

'Every band I've been in has lost gigs the same way — venue texts you, you don't see it for 3 hours, they book someone else.'

'So I built the platform I wish existed.'

Quick app footage — calendar, booking, payout

'GigsFill. Made by a musician, for musicians and the venues that book them.'

REELS #4–10 · RAPID-FIRE IDEAS

#4 Time-lapse of a venue calendar filling up over 30 days

#5 'Meet the artist' — quick interview clip with a booked artist

#6 '3 things every gig contract should have' — educational

#7 'How Stripe pays you same-week' — quick screen recording

#8 POV of musician getting a booking notification during dinner — books it while chewing

#9 Comedic — 'when your drummer cancels' horror framing → 'when you have GigsFill' relief

#10 Venue owner's first booking through the platform — real reaction shot

10 · Email & DM Outreach Templates

TEMPLATE A — PERSONAL NETWORK LAUNCH EMAIL (DAY 1)

SUBJECT: GigsFill is live (and I could use your help)

Hey [Name],

I finally launched GigsFill this morning. It's the platform I've been building for the past year — venues in Ventura + LA post live-music gigs, artists book them, Stripe handles the payout automatically.

I need help getting the word out. Would you be willing to do ONE of these (whichever is easiest):

If you know a bar/restaurant/brewery/event space owner in Ventura or LA county — forward this email to them. First 25 venues get free-trial mode with no card required.

If you know a musician/DJ/comedian who plays local shows — send them to gigsfill.com. Takes 3 minutes to sign up.

If you have 30 seconds, share our launch post on Instagram or Facebook.

That's it. No pressure. If you want a walkthrough of the platform I'll show you in 10 minutes over coffee or Zoom.

Thanks for being in my corner.

— John · gigsfill.com · @gigsfill

TEMPLATE B — COLD DM TO A LOCAL ARTIST

Hey [Name] — caught your set at [venue where you actually saw them] a couple weeks back, [genuine compliment about their sound].

Quick pitch: I just launched GigsFill — a booking platform for local musicians and Ventura/LA venues. I built it because I got tired of losing gigs to slow group texts.

You'd be a perfect fit for the artist pool we're building. Sign-up takes 3 min: gigsfill.com

Zero cost. Ping me with any questions.

— John · Fridays Past / Fifty Proof

TEMPLATE C — COLD EMAIL TO A VENUE OWNER

SUBJECT: Quick idea for [Venue Name]'s booking

Hi [Name],

I'm John — I play in Fridays Past and Fifty Proof (you may have seen us at 14 Cannons). I also just launched GigsFill, a booking platform designed for venues exactly like [Venue Name].

The pitch: you post your open dates, our preferred-artist pool applies, contracts auto-generate, Stripe handles the payout the day after. Cuts venue-side booking time from ~4 hours a week to about 20 minutes.

For the first 25 Ventura County venues we're offering free-trial mode — no card, real bookings, one month to try it.

Any interest in a 10-minute walkthrough? I can come by during a quiet hour or do a Zoom.

Cheers, John Carta · Founder, GigsFill · gigsfill.com · booked@gigsfill.com · [phone]

TEMPLATE D — FOLLOW-UP EMAIL (4 DAYS AFTER TEMPLATE C IF NO REPLY)

SUBJECT: Re: Quick idea for [Venue Name]'s booking

Hi [Name],

Circling back on this in case it got buried. If the walkthrough isn't a fit right now, no worries — I'll drop off a one-pager next time I'm at [venue].

If you'd rather check it out solo: gigsfill.com/venues

We're at [X] venues + [Y] artists in the area as of this week and gaining fast. Would love to have [Venue Name] in the mix.

— John

TEMPLATE E — PRESS PITCH (DAY 3-5)

SUBJECT: Local musician builds booking platform for Ventura County venues (story pitch)

Hi [Reporter Name],

I'm a local musician (Fridays Past, Fifty Proof — you may have seen us around Ventura County). Over 20 years of gigging I watched local venues lose bands to slow booking and local musicians lose paydays because a text message got missed. Six months ago I started building a fix. It's called GigsFill and we just went live.

We're a two-sided platform: Ventura + LA venues post open gigs, local musicians book instantly, contracts auto-sign, Stripe handles the payout. First 25 venues in the county are on free trial. As of today we have [X] active venues and [Y] artists.

The story angle that would resonate with your readers is the local-economy piece: we've paid out $[amount] to Ventura County musicians in [days] — money that would previously have gone through group-text limbo. Plus the founder-story arc — musician builds his own solution.

Happy to hop on a phone call or get you into a live gig to see the platform in action. My cell is [number].

Thanks for considering, John Carta · GigsFill · gigsfill.com

TEMPLATE F — PODCAST PITCH (DAY 40+)

SUBJECT: Guest pitch — GigsFill founder, Ventura County live music infrastructure

Hi [Host Name],

Long-time listener of [Podcast Name] — [specific episode you liked].

I'm the founder of GigsFill, a booking platform for live-music venues + working musicians. I'd love to come on to talk about:

The chicken-and-egg problem of two-sided marketplaces (and how we solved it locally-first)

Why Stripe Connect + automated 1099-K compliance is a massive underrated feature for working musicians

The state of live music economics in mid-tier markets like Ventura County

Why I built this while still gigging myself as a working musician

Happy to record whenever. Best, John Carta · gigsfill.com · [phone]

11 · Meta & Google Ad Copy

META AD #1 — VENUE, SINGLE-IMAGE FEED · $15/DAY

Primary text:

Bar owners in Ventura + LA — book bands without the group-text chaos. GigsFill posts your open dates to local preferred artists, auto-generates contracts, and pays them out through Stripe. Cuts booking time from 4 hours/week to 20 minutes. First month free. No card required. 👉 gigsfill.com/venues

Headline: Stop chasing bands to fill Friday.

CTA: Sign Up

Targeting: 25-mile radius from Thousand Oaks, age 30-65, interests: restaurant mgmt, small business owners, live music, layered

Visual: photo of live Ventura gig, purple/cyan color grade, 'FIRST MONTH FREE' overlay

META AD #2 — ARTIST, REELS FORMAT · $15/DAY

Primary text:

Working musician in Ventura or LA? Stop losing gigs to slow text replies. GigsFill shows you every open Friday within 25 miles. Book instantly. Stripe pays you the day after the gig. Sign-up: 3 minutes. 👉 gigsfill.com

Headline: Get paid for your next gig — automatically.

CTA: Sign Up

Targeting: 30-mile LA + Ventura, age 21-55, interests: musical instruments, band member, gigging musician, open mic

Visual: Reel #2 'Payout day' — 15 seconds vertical

META AD #3 — RETARGETING · $8/DAY STARTING DAY 40

Primary text:

Still thinking about it? Here's what happened when [Owner Name] at [Venue] switched to GigsFill: 'I used to spend 4 hours a week booking. Now it's 20 minutes.' Free-trial month is still open. 👉 gigsfill.com

Custom audience: website visitors last 30 days who did NOT complete signup

Visual: 30-second testimonial video from a real venue owner

GOOGLE SEARCH AD — VENUE KEYWORDS · $15/DAY

Keywords (exact/phrase match):

book a band for my restaurant · how to book live music · live music booking platform · book musicians for restaurant · hire a live band · live music booking Ventura · live music booking Los Angeles

Ad copy A:

H1: Book Live Music in Minutes

H2: Free Trial · No Card Required

H3: Ventura + LA Musicians

D1: Post open dates. Preferred artists apply. Contracts auto-sign. Stripe pays them out.

D2: Made by musicians for restaurants. See why local bars are switching.

Ad copy B:

H1: Stop Chasing Bands via Text

H2: Auto-Book Live Music

H3: GigsFill for Restaurants

D1: Cut booking time from 4 hours a week to 20 minutes. First month free.

D2: Vetted local artists. Auto contracts. Same-week Stripe payouts.

Landing page: gigsfill.com/venues · Extensions: site links to /how-it-works, /pricing, /testimonials + call extension

12 · Metrics — Weekly Dashboard

| Metric | Green if | Yellow if | Red if |
| --- | --- | --- | --- |
| Venue signups / week | > 8 | 4–8 | < 4 |
| Artist signups / week | > 40 | 15–40 | < 15 |
| % gigs booked within 7d | > 40% | 20–40% | < 20% |
| Cost per venue signup | < $25 | $25–75 | > $75 |
| Cost per artist signup | < $8 | $8–20 | > $20 |
| IG follower growth / week | > 100 | 30–100 | < 30 |

Pivot triggers

Red on '% gigs booked within 7d' → artist supply is thin. Freeze venue outreach for 5 days, spend that week on artist recruitment.

Red on 'Cost per venue signup' → paid ads aren't working. Kill and 2x in-person outreach.

Green for 3+ weeks → increase paid ad budget 50%, expand geo radius 10 miles.

13 · Tool Stack & Budget

Tools

Canva Pro — visuals — $13/mo

Later or Meta Business Suite — scheduling — $0-18/mo

Google Analytics 4 — free

Meta Pixel — free

Notion or Google Sheet — dashboard — free

CapCut — Reels editing on phone — free

Moo/Vistaprint — business cards — ~$40 one-time

Full 90-day budget breakdown

| Category | Amount | Notes |
| --- | --- | --- |
| Meta Ads (venue + artist + retargeting) | $1,060 | $30/day × 30 + $8/day × 20 |
| Google Ads | $300 | $20/day × 15 |
| Canva Pro (3 mo) | $40 |  |
| Later scheduling (3 mo) | $55 |  |
| Business cards + flyers | $60 |  |
| Chamber of Commerce | $600 | Thousand Oaks + Ventura, high-ROI |
| Local sponsorship / event | $500 | Optional |
| Testimonial incentives | $150 | Stripe credit / free t-shirts |
| Contingency | $400 | Always keep a buffer |

TOTAL: $3,165

If budget is tight ($1000 or less) — cut Google Ads, Chamber, and sponsorship. Personal outreach in Phase 1 is 90% of your first wins anyway — paid ads only amplify a working funnel.

Final note — the one thing that matters

Every marketplace launch fails or wins on the same axis: are you willing to do things that don't scale for the first 60 days?

Personally visit 40 venues. DM 200 artists. Follow up 3 times each. Attend gigs to shoot content. Text venue owners about their Friday. Answer every early signup within an hour. Show up at the Ventura Chamber mixer.

You have every technical piece in place. The product works. The Stripe pipeline works. The email notifications work. The demo cheat sheet exists. The 1099-K auto-issues. All the code is done.

What's left is you, in person, in the local music scene, one venue and one musician at a time, for 90 days. That's the whole strategy.

Then the flywheel spins.

GigsFill Launch Playbook · 90-Day Rollout Strategy · gigsfill.com